CONFIDENTIAL · APRIL 26, 2026 WatchParty USA Business Plan & Launch Playbook World Cup 2026 → Beyond · Bars · Apps · Memberships · Millions

1. EXECUTIVE SUMMARY

WatchParty USA is the definitive fan destination for finding bars, restaurants, and cultural venues to watch live sports — starting with FIFA World Cup 2026 and expanding across every major American sports league. The app solves a real, daily problem: millions of fans have no easy way to find the right watch-party venue for their country or team. We are 46 days from the World Cup kickoff. The window is tight, the opportunity is enormous, and the foundation is already built.

The One-Sentence Pitch "WatchParty USA is Google Maps meets Tinder Gold for sports bars — find your team's bar, filter by country, reserve your spot, and never miss a watch party again."

Key Numbers at a Glance:

•  46 days to World Cup 2026 kickoff (June 11, 2026)

•  17 host cities across the US, Canada & Mexico already in the app

•  48 nations · 104 matches · 5–6 million international visitors expected

•  Web MVP 80% complete — deployable to production within 1–2 weeks

•  3 revenue streams active at launch: memberships, venue listings, reservations

•  $250K–$750K revenue potential in the World Cup window alone (moderate scenario)

•  Expansion path: NFL, NBA, UFC, boxing, college football — $50M+ TAM

2. THE OPPORTUNITY

2.1  Why Now, Why This

The US sports bar market generates over $26 billion annually. Fans at every level — from casual viewers to die-hard ultras — consistently face the same problem: 'Where is everyone watching?' No authoritative, filterable, real-time answer exists. Yelp doesn't filter by which country's supporters it caters to. Google can't tell you which bar shows the 6am Champions League match. WatchParty USA fills that gap — and the World Cup is the perfect forcing event to launch it.

| Market Segment | US Market Size | Our Entry Point |
| --- | --- | --- |
| Sports Bars / Watch Venues | $26B annual revenue | Venue listing & reservation fees |
| Fan Travel & Tourism | $5.6B WC 2026 projected | Destination city filters |
| Sports Streaming & Discovery | $18B globally | Premium membership |
| Venue Advertising | $4.2B local digital ads | Featured placement & sponsorship |
| Event Ticketing + Hospitality | $12B | Future: VIP packages |

2.2  World Cup 2026 — The Perfect Launch Moment

FIFA World Cup 2026 is the largest sporting event ever staged in the United States. For the first time, 48 teams compete (up from 32), meaning 48 countries' fans are traveling and watching. The US has 17 host cities — NYC, LA, Dallas, Miami, Seattle, Boston, Philadelphia, KC, SF Bay Area, Atlanta, Houston, and Canadian/Mexican cities. This creates an immediate addressable audience of:

•  ~5.5 million international visitors expected in the US during the tournament

•  ~50–80 million US viewers per major match (Univision + Fox Sports + streaming)

•  Millions of ex-pat fan communities in every host city actively seeking their bars

•  Zero direct competitors with our feature set at launch

3. PRODUCT STATUS — WHAT'S BUILT VS. WHAT REMAINS

3.1  Already Built (Do Not Touch)

•  ✅ Interactive Leaflet map with flag-pin markers for 48 countries

•  ✅ 17-city routing: NYC, LA, Dallas, Miami, Seattle + 12 more

•  ✅ Full FIFA World Cup 2026 match schedule (104 matches)

•  ✅ 834 Google Places venue cache files across all 17 cities × 48 countries

•  ✅ Gold/navy World Cup theme (CARTO Voyager map tiles)

•  ✅ Two-stage map display: top 20 default → expand all on demand

•  ✅ Country filter bar with flag emojis for all 48 nations

•  ✅ Venue intent system: sports bar, cultural restaurant, cultural bar, fan fest

•  ✅ Favorites store (Zustand), dark mode, city switcher

•  ✅ Premium membership tier system (Fan Pass $4.99, Elite $12.99)

•  ✅ GitHub repo + Vercel deployment pipeline configured

3.2  Must Finish Before Launch (Priority Order)

Complete these in order. Do not move to the next until each is done.

| Priority | Task | Effort | Owner |
| --- | --- | --- | --- |
| P0 — BLOCKER | Fix Vercel env vars + confirm production build deploys | 2 hrs | You + Codex |
| P0 — BLOCKER | NYC curated venue data (lib/data/nycVenues.ts) — 60 real verified venues | 4 hrs | Codex |
| P0 — BLOCKER | Remove .gitignore exclusion on lib/cache/places/*.json, commit + push | 30 min | You |
| P1 — HIGH | Mobile-first UI overhaul (iPhone 375px quality bottom sheets) | 6 hrs | Codex |
| P1 — HIGH | Membership page (/membership) with 3 tier cards + upgrade flow | 3 hrs | Codex |
| P1 — HIGH | Fix country filter data quality (wrong venues in wrong country slots) | 4 hrs | Codex |
| P2 — MEDIUM | Reservation request form gated behind Fan Pass | 2 hrs | Codex |
| P2 — MEDIUM | Rename all 'GameDay Map' branding → 'WatchParty USA' | 1 hr | Codex |
| P2 — MEDIUM | SEO: Open Graph tags, sitemap.xml, robots.txt for all 17 city pages | 2 hrs | Codex |
| P3 — NICE | Social share cards per venue (og:image generation) | 3 hrs | Codex |
| P3 — NICE | Email capture for match-day alerts (Mailchimp or Resend) | 2 hrs | Codex |

3.3  What Data Is Most Important to Source Now

Venue data quality is the #1 trust signal for users. Source in this order:

•  1. NYC first — your highest-traffic city. 60 verified venues, manually curated. Every major supporter group has a home bar in NYC. Source: Time Out, Yelp Expert, local expat Facebook groups.

•  2. Los Angeles second — largest metro, largest immigrant population. Brazilian, Mexican, English, Korean communities all massive.

•  3. Dallas + Houston — World Cup host cities with strong Mexican/Latin American fan base. Venue data here converts directly to revenue.

•  4. All other host cities — use the Google Places cache already seeded. Good enough for MVP; curate manually after launch.

Data you can skip for now: Canada and Mexico cities (lower US user base, fix post-launch).

4. LAUNCH TIMELINE — APRIL 26 TO JUNE 11

You have exactly 46 days until the World Cup starts. This is achievable — the app is already ~80% built. Here is the week-by-week execution plan:

| PHASE 1 Apr 26 – May 4 | FIX & DEPLOY (Ship the foundation) ▸ Fix Vercel deployment: env vars, build command, cache files committed to git ▸ Verify production URL loads the map with venue data in all 17 cities ▸ Complete NYC curated venue list (60 real bars/restaurants) ▸ Fix remaining country filter data quality issues ▸ Rename all branding: GameDay Map → WatchParty USA ▸ Goal: Live production URL you can share with anyone by May 4 |
| --- | --- |

| PHASE 2 May 5 – May 18 | POLISH & MONETIZE (Make it feel premium) ▸ Mobile-first UI: iPhone bottom sheets, gold filter pills, clean map edge-to-edge ▸ Complete /membership page with all 3 tier cards and upgrade flow ▸ Add reservation request system (gated to Fan Pass) ▸ SEO: sitemap, Open Graph, structured data for local business pages ▸ Add email capture: 'Get match-day alerts' — pipe to Mailchimp/Resend ▸ Add LA, Dallas, Houston curated venue data ▸ Goal: App feels like a $10/mo subscription product, not a side project |
| --- | --- |

| PHASE 3 May 19 – June 3 | MARKET & SEED (Get your first 1,000 users) ▸ Post on Reddit: r/soccer, r/MLS, r/WorldCup, r/nyc, r/LosAngeles (each city's sub) ▸ Reach out to 5 key supporter groups per host city — offer free featured listing ▸ Pitch 3 local sports journalists in NYC + LA for a 'hidden gem' feature story ▸ TikTok/Instagram: '10 best bars to watch [Country] in NYC' content series ▸ DM top soccer influencers (100K+ followers) with a free Elite membership ▸ Submit to Product Hunt — aim for a Top 5 Product of the Day ▸ Goal: 500 registered users before the World Cup starts |
| --- | --- |

| PHASE 4 June 4 – June 30 | WORLD CUP LIVE (Execute & learn) ▸ Be available for 2-4 hrs/day during match windows for rapid fixes ▸ Post daily: 'Today's matches + best bars to watch in [host city]' ▸ Reach out to brands: Budweiser, Heineken, Modelo — offer sponsorship packages ▸ Track: DAU, conversion to Fan Pass, revenue. Report weekly to yourself ▸ Add user-submitted venue updates in real time ▸ Goal: 5,000+ MAU, $5K+ MRR by end of June |
| --- | --- |

| PHASE 5 July – September | POST-WORLD CUP PIVOT (Build the year-round product) ▸ Analyze: which cities, which countries, which features drove the most engagement ▸ Add NFL season (starts Sept 7): team-specific watch party bars in all 30 NFL cities ▸ Add NBA season prep: team bars for all 30 franchises ▸ Start iOS app development (React Native contractor or agency) ▸ Raise a small pre-seed round ($150K–$500K) based on World Cup traction ▸ Goal: $20K+ MRR by end of September, iOS beta live |
| --- | --- |

5. WHO YOU NEED TO ALIGN WITH

5.1  Right Now — Free or Near-Free Relationships

| Who | What You Need From Them | How to Get It |
| --- | --- | --- |
| Supporter Groups (American Outlaws, etc.) | Venue intel, social media amplification, credibility | Email them. Offer free Elite membership + featured listing |
| Local Soccer Journalists | Press coverage — one article = 500+ users | Find the sports reporter at NYC/LA alt-weeklies. Email with pitch |
| Venue Owners (5–10 bars) | Real data, testimonials, first paying partners | Walk in. Show the app. Offer 1st month free featured listing |
| Soccer Reddit Mods | Permission to post in relevant subreddits | Message mods first. They'll often pin launch posts |
| Product Hunt hunters | A top-rated launch day | Reach out 2 weeks before. Offer them Elite access |

5.2  Within 30 Days — Paid or Equity Partners

| Role | What They Do | Cost Range | How to Find |
| --- | --- | --- | --- |
| Growth/Marketing Freelancer | Run TikTok, Reddit, IG — 10 hrs/week | $500–$1,500/mo | Upwork, Twitter/X soccer communities |
| Commission-Based Venue Sales | Sign venues to featured listings $99/mo | 20–30% commission | Local sales reps, Craigslist, LinkedIn |
| React Native Dev (Contractor) | Build iOS app from your existing Next.js codebase | $80–$150/hr, ~200 hrs | Toptal, Lemon.io, LinkedIn |
| Part-Time Data Curator | Source and verify venue data for all 17 cities | $15–$25/hr | Upwork, college students |

5.3  Brand Partners to Pitch (World Cup Window)

•  Budweiser / AB InBev — the official beer of FIFA 2026. They NEED hyperlocal fan activation. Pitch a 'Presented by Budweiser' banner on the map. Value: $10K–$50K sponsorship.

•  Heineken — massive with soccer. 'Find your nearest Heineken bar' filter. Direct revenue share.

•  Sports Betting (DraftKings / FanDuel) — World Cup is huge for them. Offer FanDuel/DraftKings a CTA on match pages.

•  Reservation Platforms — Resy or OpenTable integration for reservations. They could white-label your reservation system.

•  MLS (Major League Soccer) — MLS has 30 teams in your exact 17 cities. They want fan activation. Reach their partnerships team.

6. REVENUE MODEL & FINANCIAL PROJECTIONS

6.1  Revenue Streams

| Stream | How It Works | Price Point | Margin |
| --- | --- | --- | --- |
| Fan Pass Membership | Users pay monthly for unlimited filters, saves, reservations | $4.99/mo | ~95% |
| Supporter Elite Membership | Premium tier: concierge, alerts, early access | $12.99/mo | ~95% |
| Featured Venue Listings | Bars pay to appear at top of results + 'Premium' badge | $99–$299/mo | ~90% |
| Reservation Commission | 5–10% commission on reservations booked via app | 5–10% per booking | ~80% |
| Brand Sponsorships | Banner/category sponsorship: 'Best Heineken bars' | $2,500–$50K deal | ~85% |
| Data & Analytics Reports | Sell venue footfall & fan demographic data to brands | $500–$5K/report | ~95% |

6.2  Three-Year Revenue Scenarios

All projections in USD. Based on conversion rates observed in comparable apps (Yelp, OpenTable, Tinder).

| Metric | Conservative | Moderate | Aggressive |
| --- | --- | --- | --- |
| Peak MAU (World Cup) | 10,000 | 50,000 | 200,000 |
| Fan Pass converts (6%) | 600 users | 3,000 users | 12,000 users |
| Fan Pass MRR | $2,994 | $14,970 | $59,880 |
| Elite converts (1.5%) | 150 users | 750 users | 3,000 users |
| Elite MRR | $1,949 | $9,743 | $38,970 |
| Featured Venues (20–500) | $1,980 | $14,850 | $49,500 |
| Sponsorships & Ads | $0 | $5,000 | $25,000 |
| TOTAL MRR (peak) | ~$6,900 | ~$44,500 | ~$173,000 |
| World Cup Window Revenue (6 wk) | ~$10,400 | ~$66,750 | ~$260,000 |

🏆 Year 1 Revenue Target (Moderate Path) World Cup window (6 weeks): $66,750 Post-WC + NFL season (3 months): $40,000 NBA season launch (3 months): $35,000 Annual Total: ~$140,000 in Year 1 Year 2 (with iOS app, NFL + NBA full seasons, 5 sports): $400,000 – $800,000 Year 3 (Series A, 10 sports, international expansion): $2M – $5M ARR

7. EXPANSION ROADMAP — FROM SOCCER TO EVERY SPORT

7.1  The Core Insight

WatchParty USA is not a World Cup app. It is a sports venue discovery platform. The World Cup is the launch vehicle. The platform works for any sport, any event, any city. Every bar that screens games has the same problem: no one finds them on game day. Every fan has the same problem: where is everyone watching? You solve both sides. That's a two-sided marketplace — and two-sided marketplaces become defensible.

7.2  Sport-by-Sport Expansion Plan

| Sport | Season | # Teams / Events | TAM Potential | Launch Quarter |
| --- | --- | --- | --- | --- |
| FIFA World Cup 2026 | June–July 2026 | 48 nations, 104 games | ***LAUNCH EVENT*** | Q2 2026 |
| MLS (Soccer) | Mar–Dec (year-round) | 30 teams, 34 games/team | $800M | Q3 2026 |
| NFL | Sept–Feb | 32 teams, 272 reg season | $8.5B sports bar market | Q3 2026 |
| College Football | Sept–Jan | 134 teams, huge bar culture | $3.2B | Q3 2026 |
| NBA | Oct–June | 30 teams, 1,230 games | $5.1B | Q4 2026 |
| UFC / Boxing | Year-round, ~24 PPV/yr | Pay-per-view events | $1.8B | Q1 2027 |
| NHL | Oct–June | 32 teams | $2.1B | Q1 2027 |
| Premier League | Aug–May | 20 clubs, massive US fanbase | $4.3B | Q1 2027 |
| Champions League | Sept–June | 32 clubs → knockout | $6.2B global | Q2 2027 |
| International Expansion | Year-round | UK, Canada, Australia | $15B+ | Q3 2027 |

7.3  College Football — Your Hidden Goldmine

College football towns are some of the most bar-loyal sports communities in America. Every fall Saturday, 100,000+ fans fill Athens GA, Ann Arbor MI, Austin TX, Tuscaloosa AL, Columbus OH. Every single one of them wants to know where to watch. You have zero competition in the college football bar-discovery space. This could be your biggest non-soccer market.

•  134 Division I teams across 40+ states

•  SEC alone: 14 teams, 100M+ fans, massive bar culture in smaller cities that Yelp ignores

•  College bars are cheap to partner with — they WANT the discovery

•  Seasonal (Sept–Jan) so it can be staffed leanly

•  Opportunity: 'ESPN College GameDay' bar finder — pitch ESPN directly as a white-label tool

7.4  UFC & Boxing — Underserved, High-Value

UFC PPV events draw massive bar crowds — but bars that host fight nights are nearly impossible to find. There is no Ticketmaster for bar viewings. Fight fans are young, male, high-spend. This is a premium audience for beer sponsors and energy drink brands. Each PPV event is a discrete moment you can build content around — 'Best bars showing UFC 310 in your city tonight.'

8. DAY 1 EXECUTION STRATEGY

8.1  Today (April 26) — The Three Things You Must Do

Do these today before anything else: 1. Remove lib/cache/places/*.json from .gitignore and git push — without this, Vercel has no venue data. 2. Add your environment variables to Vercel dashboard (GOOGLE_PLACES_API_KEY, NEXT_PUBLIC_MAP_PROVIDER=leaflet). 3. Run Codex on the Master Production Build prompt — give it 3–4 hours to complete all phases. By end of today you should have a live Vercel URL with the full map working. That is your north star.

8.2  First 7 Days — The Non-Negotiable List

•  Day 1: Production URL live on Vercel with NYC venue data. Share it in 3 group chats today.

•  Day 2: Post in r/WorldCup and r/nyc: 'Building a map of bars to watch the World Cup — would love feedback.'

•  Day 3: Email 10 NYC supporter groups (American Outlaws, Sons of Ben, etc.) with a direct ask for venue intel.

•  Day 4: Walk into 3 bars in your neighborhood. Show them the app. Ask: 'Would you pay $99/month to be featured?'

•  Day 5: Record a 60-second TikTok showing the app: 'I built a tool to find the best bar for your country at the World Cup'

•  Day 6: Submit to 5 newsletters: The Cauldron, American Soccer Now, Stars and Stripes FC, city-specific event newsletters.

•  Day 7: Review analytics. What page has the most time-on-page? Which city is most visited? Double down on that.

8.3  Foundational Habits (Do Every Week Until World Cup)

•  Post '5 best bars for [Country] fans in [City]' content — one per day, rotating countries and cities.

•  DM one sports journalist or blogger. Not a pitch — a 'thought this might interest your readers' message.

•  Add or verify 10 venues per city. Treat data quality like a product feature — it IS the product.

•  Read one piece of feedback from users (Reddit, email, DM) and make one small fix. Ship it.

•  Check your Vercel analytics: bounce rate, session length, top pages. Act on one insight.

9. TECHNOLOGY ROADMAP — WEB TO IOS

9.1  Current State: Next.js Web App

You have a production-quality Next.js 14 app. This is the right call. Web-first gives you SEO (people Googling 'bar to watch France vs Argentina NYC' find you), instant shareability (send a link, no download), and zero App Store gatekeeping. Build the web product first. Prove retention, then go native.

9.2  When to Go iOS — The Trigger

Build the iOS app when you hit ANY of these thresholds: 2,000+ returning users per week (proves retention, not just World Cup tourism) $5,000+ MRR (can afford a React Native contractor) 5 users/week asking 'is there an app?' (product-market fit signal) Post-World Cup: you're seeing NFL / NBA usage (proves it's year-round) Target: iOS app in App Store by November 2026 (NFL mid-season, NBA launch).

9.3  iOS Build Strategy

| Option | Description | Cost | Timeline | Recommendation |
| --- | --- | --- | --- | --- |
| React Native Contractor | Convert existing Next.js components to RN. Share all data/state logic. | $80–150/hr × 200–300 hrs | 3–4 months | BEST: reuses your existing codebase |
| Expo (DIY) | You build it yourself using Expo — easiest RN path. Good docs. | $0 + your time | 4–6 months solo | Good if you can code React |
| PWA (Progressive Web App) | Install web app to home screen. No App Store needed. | $0 | 2 weeks | Quick win now, not a replacement |
| Native iOS Agency | Full Swift/Xcode build. Premium quality but expensive. | $50K–$150K | 6–9 months | Year 2 if you've raised funding |

9.4  Should You Hire a Developer?

Here is the honest answer based on your current situation:

•  Pre-World Cup: Codex (o4-mini) + Claude is sufficient for all web features through the World Cup. You do not need to hire a full-time developer yet.

•  Post-World Cup: If you hit $5K MRR or 2,000 weekly actives, hire a React Native contractor on Toptal or Lemon.io. Budget $15K–$30K for an iOS MVP.

•  Year 2: Hire a full-time CTO or senior engineer. This is when you raise money or bring on a technical co-founder with equity.

Warning: hiring a developer too early is the #1 startup mistake. Prove the product works first. Ship with AI. Hire humans when you have traction.

10. BUDGET — GETTING TO LAUNCH ON THE MINIMUM

10.1  Zero-Budget Launch (Possible Right Now)

| Item | Cost | Notes |
| --- | --- | --- |
| Vercel Pro | $20/mo | Required for production + custom domain |
| Google Places API | $0–$50/mo | Well within free tier for MVP traffic |
| Domain (watchpartyusa.com) | $12/yr | Register today |
| Resend (email alerts) | $0 | Free tier: 3,000 emails/mo |
| Mailchimp / Beehiiv | $0 | Free up to 500 subscribers |
| Canva (social graphics) | $0 | Free tier sufficient |
| TOTAL Month 1 | ~$85 | You can launch for under $100/mo |

10.2  Growth Budget (Once Revenue Starts)

| Item | Monthly Cost | Starts When |
| --- | --- | --- |
| Growth freelancer (10 hrs/wk) | $800 | First $2K MRR |
| Venue data curator (part-time) | $400 | First $1K MRR |
| Paid ads (Reddit/Instagram) | $500 | World Cup launch |
| React Native contractor | $8,000 | Post-World Cup, $5K+ MRR |
| Legal (LLC, ToS, Privacy Policy) | $500 one-time | Before accepting payments |
| TOTAL growth phase | ~$10,200/mo | Budget from revenue, not savings |

💡 The Lean Founder Formula: Month 1–2: Run everything yourself with AI tools. Cost: $85/mo. Month 3–4: Hire a $800/mo growth freelancer once you hit $2K MRR. Month 5+: Commission-based venue sales rep once you hit $5K MRR. Year 2: Raise $150K–$500K pre-seed. Hire contractor to build iOS app. Rule: every new hire must be funded by existing revenue, not savings.

11. THE BIG PICTURE — WHAT THIS COMPANY CAN BECOME

WatchParty USA is not a niche soccer app. It is the infrastructure layer for sports culture discovery in America. Think about what happens when this works:

•  Every sports fan in America opens WatchParty USA before every major game to find their bar.

•  Every bar in America pays $99–$299/month to be listed and drive walk-ins.

•  Every beer brand and sports betting company pays to reach your engaged, spending audience.

•  The NFL, NBA, and MLS license your fan location data to understand supporter geography.

•  You expand to the UK, Australia, Germany — where the culture of pub-watching is even deeper.

Comparable Company Exits / Valuations Yelp: $1.2B market cap — general restaurant discovery. You're sports-specific, far stickier. Resy: Acquired by Amex for $100M — reservation platform. Your reservations feature is this. SinglePlatform (Constantcontact): Acquired for $100M — venue listing data. You have that. OpenTable: Acquired by Priceline for $2.6B — think bigger. A realistic 5-year outcome for WatchParty USA, executed well: $20M–$100M acquisition or IPO path. The window is NOW. The World Cup doesn't come around every year. Build it.

Your mission for the next 46 days:

Ship the app. Get 1,000 users. Make your first $1,000. Everything else is detail. The World Cup is the best possible launch event for a sports venue app. You built 80% of the product. Finish the last 20%. Deploy it. Tell people about it. The rest will follow.

WatchParty USA  ·  Business Plan  ·  Confidential  ·  April 26, 2026  ·  Prepared by Claude (Anthropic) for Davide Clarkson